Project Requirements: Hospital Management System (HMS) – Front Office Module

1. Project Objective

Design and develop a complete Front Office Module for a Hospital Management System (HMS). The module must support patient registration, OP and IP management, master configuration, doctor and department mapping, tariff management, patient search, appointment management, registration cancellation, reports, user access control, and audit tracking.

The system must provide a user-friendly interface, proper validation, role-based access control, accurate reporting, and seamless integration between all Front Office menus.

Develop the module step by step, ensuring that all master configurations and workflows are properly connected.

Step 1: Front Office – Address and Location Masters

Create the following master screens to maintain address and location information:

- City Master

- District Master

- State Master

- Country Master

Requirements:

- Support adding, editing, viewing, activating, and deactivating records.

- Maintain the appropriate hierarchy between country, state, district, and city.

- Prevent duplicate master records where applicable.

- Ensure that these masters are available in patient registration and other relevant screens.

Step 2: Front Office – Department and User Masters

Develop the following master screens:

- Department Master

- Department Group Master

- User Master

- User Department Mapping

Requirements:

- Map departments to their respective department groups.

- Create and maintain system users.

- Define user designations, roles, and access permissions.

- Support two initial user categories: Super User and Ordinary User.

- Allow users to be mapped to one or multiple departments, depending on their assigned responsibilities.

- Restrict menu access and operations according to the user's assigned role and permissions.

Step 3: Front Office – Designation, Doctor, and Company Masters

Develop the following master screens:

- Designation Master

- Doctor Master

- Doctor Specialty Master

- Qualification Master

- Company Master

Doctor Master Requirements

Maintain the following information for each doctor:

- Doctor name and identification details.

- Specialty.

- Qualification.

- Department or unit mapping.

- Designation, where applicable.

- Associated company or organization, where applicable.

- Availability and active/inactive status.

- Multiple-location mapping, if applicable.

Ensure that the Doctor Master is integrated with patient registration, appointment booking, doctor leave management, IP admission, and patient reports.

Step 4: Front Office – Patient Information and Supporting Masters

Create the following supporting master screens:

- Blood Group Master

- Profession Master

- Religion Master

- Patient Case Type Master

- MLC (Medico-Legal Case) Master

- Patient Type Master

- Visit Type Master

- Referral Source Master

Additional masters should be created wherever required for registration categories, billing, reporting, and operational configuration.

Requirements:

- Allow authorized users to maintain master records.

- Provide active/inactive status management.

- Use dropdowns or searchable selection fields in patient registration.

- Avoid hardcoding configurable values in the application.

Step 5: Front Office – Patient Registration and Review

Develop a unified Patient Registration and Review screen to support both Outpatient (OP) and Inpatient (IP) registration.

5.1 Registration Types

Provide the required registration types, including:

- OP Registration.

- IP Registration.

- MHC Registration (as applicable to the hospital's defined MHC workflow).

The registration screen must allow users to select the appropriate registration type and display the relevant fields and workflow on the same screen wherever practical.

5.2 Patient Demographic Information

Capture the following patient information:

- Patient name.

- Date of birth or age.

- Gender.

- Mobile number and alternative contact details, where required.

- Address, country, state, district, and city.

- Blood group.

- Profession.

- Religion.

- Patient type.

- Patient case type.

- Referral source.

- Other mandatory demographic information required by the hospital.

Provide validation for mandatory fields, duplicate patient detection, and accurate demographic data entry.

5.3 Doctor and Department Selection

During registration, allow the user to select:

- Doctor.

- Department.

- Unit, where applicable.

- Visit type.

- Patient type.

- Registration category.

Doctor and department selections must be configurable according to the hospital's operational requirements.

5.4 Patient Type and Tariff Management

Implement configurable tariff management based on patient type and registration category.

The system must:

- Allow different tariffs for different patient types.

- Support doctor-wise, department-wise, or unit-wise tariff configuration where applicable.

- Apply the appropriate registration and consultation charges automatically.

- Support separate tariffs for camp patients and corporate patients.

- Allow authorized users to configure and modify tariffs.

- Maintain tariff effective dates and an audit trail of changes.

- Ensure that the correct tariff is applied during registration and billing.

5.5 Payment Options

Integrate the registration screen with the billing and payment functionality.

Support the payment methods configured by the hospital, such as cash, card, UPI, and other enabled payment methods.

Requirements:

- Display applicable registration charges.

- Generate a registration bill.

- Record payment details and transaction status.

- Support partial payment or credit workflows only where permitted by hospital policy.

- Provide receipt printing and reprinting based on user permissions.

- Ensure that registration and payment statuses remain synchronized.

Step 6: Front Office – Registration Documents and Printing

After successful OP or IP registration, provide options to generate and print the following documents, as applicable:

- Patient Case Sheet.

- Registration Label.

- MRD Label.

- Patient ID Card.

- Registration Bill Copy.

Requirements:

- Generate the documents using the registered patient's information.

- Include the appropriate patient identifier, such as OP number or IP number, according to the document type.

- Support configurable print formats and hospital branding.

- Allow authorized users to reprint documents.

- Ensure that printed documents reflect the latest valid patient information.

- Maintain an audit trail for important reprints and modifications.

Step 7: Front Office – MHC Registration Workflow

Create a dedicated workflow for MHC registration within the unified registration screen.

Requirements:

- Provide a registration-type selection option.

- Display the appropriate fields according to the selected MHC registration type.

- Apply the relevant patient type, tariff, department, and doctor configuration.

- Generate the required patient identifiers and documents.

- Integrate MHC registration with billing and reports wherever applicable.

The exact meaning and operational workflow of MHC must be configurable according to the hospital's requirements.

Step 8: Front Office – Special Patient Categories

Support the following patient categories in the registration workflow:

- VIP Patients.

- Specially Abled Patients.

- Expatriate Patients.

- MLC Patients.

- Emergency (ER) Patients.

- Camp Patients.

- Corporate Patients.

Requirements:

- Allow authorized users to identify the applicable patient category during registration.

- Display additional fields or alerts when required.

- Apply the configured tariff and registration workflow.

- Support special handling for emergency and MLC cases.

- Maintain the appropriate reporting classifications.

- Apply additional verification or documentation requirements according to hospital policy and applicable regulations.

Step 9: Front Office – ABHA Integration

Integrate an ABHA (Ayushman Bharat Health Account) option into the patient registration screen.

Requirements:

- Provide an option to initiate the ABHA-related workflow.

- Where supported by the approved integration, allow the user to create, link, or verify ABHA information with the patient's consent.

- Provide an option to redirect the user to the authorized ABHA portal or approved integration workflow after registration is completed.

- Preserve the patient's registration details during the redirection process wherever technically possible.

- Handle successful, cancelled, and failed ABHA workflows appropriately.

- Protect patient information and comply with applicable privacy and consent requirements.

Do not assume that ABHA creation or verification is available through a simple redirect alone. Implement the workflow according to the approved integration method and API specifications.

Step 10: Front Office – Same-Day Registration Cancellation

Develop a Registration Cancellation screen for both OP and IP registrations.

Requirements:

- Allow authorized users to cancel eligible registrations on the same day.

- Search registrations using patient name, OP number, IP number, or mobile number.

- Display patient details, registration information, payment status, and cancellation eligibility.

- Require a cancellation reason and confirmation before processing.

- Update the registration status after successful cancellation.

- Integrate cancellation with billing, payment, and refund workflows.

- Maintain a complete audit trail of the user, date, time, and reason for cancellation.

For IP cancellations, validate admission status and associated billing or clinical records before allowing cancellation. Apply appropriate approval rules wherever required.

Step 11: Front Office – Patient Demographic and Registration Modification

Provide functionality to modify patient and registration details when mistakes are identified.

Wherever practical, allow authorized users to make corrections from the same registration or review screen.

Support the following modification workflows:

- Patient Type Modification.

- Patient Demographic Modification.

- IP Admission Doctor Modification (Primary Doctor).

Requirements:

- Allow changes only to fields permitted by the user's role.

- Capture the reason for important modifications.

- Maintain previous and updated values in the audit trail.

- Recalculate applicable charges when a change affects the tariff, subject to billing rules.

- Update all relevant reports, patient views, and downstream records consistently.

- Prevent historical billing or clinical records from being silently overwritten.

- Apply approval workflows for sensitive changes, where required.

Step 12: Front Office – Patient Block and Unblock

Develop a Patient Block and Unblock screen.

Requirements:

- Allow authorized users to block and unblock a patient record.

- Require a mandatory reason or remark when blocking a patient.

- Display a prominent pop-up message on the registration screen when a blocked patient is selected.

- Show the recorded reason for blocking, subject to the user's access permissions.

- Record the user, date, time, and reason for each block/unblock action.

- Prevent unauthorized registration or other restricted actions when a block is active.

- Allow defined exceptions for emergency care and other legally required situations, according to hospital policy.

Step 13: Front Office – OP Patient Report

Develop an OP Patient Report with the following columns:

- Patient Name.

- OP Number.

- Patient Type.

- Mobile Number.

- Doctor Name.

- Department Name.

- City.

- Visit Type.

- Referral Source.

- Registration Date and Time.

Reporting Features

Provide:

- Date-range filters.

- Patient-type filters.

- Doctor and department filters.

- City and referral-source filters.

- Visit-type filters.

- Search and sorting functionality.

- Grouping and aggregation options.

- Export and print options, subject to permissions.

Matrix Reports

Provide matrix or summarized reporting options for:

- Day-wise registrations.

- Month-wise registrations.

- Year-wise registrations.

- Day-wise visit-type analysis.

- Month-wise visit-type analysis.

- Year-wise visit-type analysis.

Allow users to select grouping dimensions and view registration counts based on the selected filters.

Step 14: Front Office – IP Patient Report

Develop an IP Patient Report with the following columns:

- Patient Name.

- OP Number, where applicable.

- IP Number.

- Patient Type.

- Mobile Number.

- Doctor Name.

- Department Name.

- City.

- Visit Type.

- Referral Source.

- Admission Date and Time.

- Discharge Date and Time, where applicable.

- Current IP Status.

IP Status Values

Support the following statuses:

- Admission.

- Discharge.

- Active Patient as of a Selected Date.

- Admission Cancelled.

Reporting Features

Provide:

- Date-range filters.

- Admission and discharge date filters.

- Patient-type filters.

- Doctor and department filters.

- City and referral-source filters.

- IP status filters.

- Grouping, sorting, printing, and export options.

- Day-wise, month-wise, and year-wise admission summaries.

- Day-wise, month-wise, and year-wise visit-type analysis.

Ensure that historical reports correctly reflect the status of a patient as of the selected date rather than only the current status.

Step 15: Front Office – Patient Search

Create a centralized Patient Search screen.

Allow users to search using:

- Patient Name.

- OP Number.

- IP Number.

- Mobile Number.

- Doctor Name.

- Department Name.

- City.

Requirements:

- Support partial and exact-match searches where appropriate.

- Display matching patient and registration records.

- Provide quick access to patient demographics, OP registration, IP admission, and registration history, subject to permissions.

- Clearly distinguish patients with multiple visits or admissions.

- Display patient-block alerts when applicable.

- Apply access restrictions to sensitive patient information.

Step 16: Front Office – IP Enquiry Report

Develop an IP Enquiry Report to help front-office staff track inpatient enquiries and admission conversion.

The report should support the hospital's defined enquiry workflow and include relevant information such as:

- Enquiry Number.

- Patient Name.

- Mobile Number.

- Enquiry Date and Time.

- Department.

- Preferred Doctor.

- Referral Source.

- Enquiry Status.

- Admission Status.

- Follow-up Date.

- Remarks.

- Assigned User.

Provide search, filtering, date-wise grouping, status-wise summaries, and export options.

If an enquiry module already exists, integrate this report with that workflow rather than creating duplicate data entry.

Step 17: Front Office – Doctor Appointment Master

Create a Doctor Appointment Master to define doctor availability and appointment scheduling rules.

Required Fields

- Doctor Name.

- Doctor Department.

- Location or Branch.

- Day of the Week.

- From Time.

- To Time.

- Booking Status.

- Reserved Booking Status.

- Appointment Time Interval.

- Active/Inactive Status.

Requirements:

- Configure recurring schedules for each doctor.

- Define appointment slot intervals.

- Support reserved slots and booking restrictions.

- Allow multiple location or branch assignments for a doctor.

- Support different schedules for different locations.

- Prevent conflicting schedules and duplicate slot bookings.

- Ensure that appointment availability is reflected in the relevant booking screens.

- Allow authorized users to update schedules while preserving an audit trail.

Step 18: Front Office – Doctor Leave Master

Create a Doctor Leave Master for managing doctor leave and backup assignments.

Required Fields

- Doctor Name.

- From Date.

- To Date.

- Leave Reason, where required.

- Alternative or Backup Doctor.

- Department.

- Location or Branch, where applicable.

- Remarks.

- Leave Status.

Requirements:

- Allow authorized users to record doctor leave periods.

- Support the assignment of an alternative or backup doctor.

- Display the doctor's name in the registration screen when appropriate.

- When a user selects a doctor who is on leave, display a pop-up message indicating that the doctor is on leave.

- Display the leave period and alternative doctor, if assigned.

- Allow the user to select the backup doctor where appropriate.

- Prevent conflicting schedules and bookings according to hospital policy.

- Maintain an audit trail of leave and backup changes.

Step 19: Front Office – Menu and User Access Reports

Develop reports to monitor system configuration and user access.

Required Reports

- Available Menu Report.

- User Role Report.

- Assigned End-User Access Report.

- User Login Report.

- User Logout Report.

Required Information

Where applicable, include:

- User ID and User Name.

- Role.

- Assigned Departments.

- Assigned Menus and Permissions.

- Login Date and Time.

- Logout Date and Time.

- Session Status.

- System IP Address.

- Relevant audit information.

Requirements:

- Allow authorized administrators to filter by user, role, department, date, and menu.

- Provide export and print functionality.

- Ensure that login and logout events are recorded accurately.

- Where a user closes the browser or loses connectivity without logging out, record the session as incomplete or expired rather than inventing an actual logout time.

- Restrict access to these reports to authorized roles.

Step 20: Front Office – Role Copy

Develop a Role Copy feature to simplify user-role configuration.

Requirements:

- Allow an authorized administrator to select an existing source role.

- Copy its menu assignments and permission configuration into a new target role.

- Allow the target role to be named and modified before saving.

- Avoid duplicating the role name or unique role identifier.

- Clearly identify which permissions are being copied.

- Require confirmation before saving.

- Maintain an audit trail of role creation and permission changes.

- Do not automatically grant the copied permissions to existing users unless explicitly configured and authorized.

Step 21: General System Requirements

Apply the following standards across the entire Front Office Module.

21.1 User Interface

- Provide a clean, modern, responsive interface.

- Use consistent layouts, labels, buttons, tables, and validation messages.

- Support searchable dropdowns and convenient keyboard navigation.

- Use clear status indicators and confirmation messages.

- Provide loading, success, error, and empty-state messages.

21.2 Security and Permissions

- Implement role-based access control.

- Restrict create, view, edit, cancel, print, export, and approval actions according to assigned permissions.

- Validate permissions on the server side, not only in the user interface.

- Protect patient information and sensitive administrative records.

21.3 Data Integrity

- Maintain unique patient identifiers and registration numbers.

- Prevent duplicate or inconsistent records.

- Use transactions for registration, billing, cancellation, and related updates.

- Maintain audit history for critical changes.

- Ensure that changes are reflected consistently in all relevant reports and screens.

21.4 Reporting

- Provide common filters, sorting, grouping, pagination, and date-range selection.

- Support day-wise, month-wise, and year-wise analysis wherever applicable.

- Provide print and export functionality based on permissions.

- Ensure that reports use consistent definitions and status rules.

21.5 Configuration

- Keep patient types, tariffs, departments, specialties, qualifications, registration categories, and other business rules configurable.

- Avoid hardcoding master values and tariff amounts.

- Support effective dates for configurable changes where applicable.

Step 22: Development and Implementation Sequence

Develop the Front Office Module in the following order:

- Address and location masters.

- Department, department group, designation, and user masters.

- Role-based access control and user-department mapping.

- Doctor, specialty, qualification, company, and supporting patient masters.

- Patient type, visit type, referral source, and tariff configuration.

- Patient registration and review for OP, IP, and MHC.

- Registration billing, payments, and document printing.

- ABHA integration and special patient category handling.

- Registration cancellation and patient information modification.

- Patient block/unblock functionality.

- Patient search and IP enquiry reporting.

- OP and IP patient reports and matrix reports.

- Doctor appointment and leave management.

- Menu access, login/logout, and user-role reports.

- Role Copy functionality.

- Integration testing, validation, security testing, and user acceptance testing.

Before implementing each step, define the screen fields, validation rules, business logic, database relationships, permissions, and expected outputs.

Final Deliverables

Provide the following deliverables for the Front Office Module:

- Complete menu hierarchy and navigation structure.

- Screen-wise functional specifications.

- Database schema and relationships.

- API specifications and integration requirements.

- Responsive frontend screens.

- Backend business logic and validation.

- Role and permission configuration.

- OP/IP registration and billing workflows.

- Reports, matrix reports, and export functionality.

- Printing templates for registration documents.

- Audit logging and security controls.

- Test cases covering normal, exception, and cancellation scenarios.

- Deployment and configuration instructions.

Ensure that all menus are integrated into one consistent Front Office Module, with no duplicate workflows, and that all requirements are implemented in a maintainable and scalable manner.